[7/23/23]		Project Status Report

# Snapshot of Project Activities
Activity	% Complete	Issues
Code Cleaning	100.00%
Implement menus	100.00%
Studying C#	100.00%
Testing	100.00%	Making sure everything that's there works as expected. More testing phases to come, later.

# Status Summary
The Ravening Toad / Kendall Hudson / After finishing up some improvements to the menu system this week involved a lot of time spent going over the code to make sure everything looks good and makes sense. I also put all the features through a lot of testing to make sure nothing ever breaks down. I paid particular attention to making sure that changes I made for the sake of maintainability did not introduce new bugs or otherwise negatively impact execution. Having verified that everything seems to be in good shape, I'm starting in on the wish list now. / I also marked 'studying C#' as complete, because I think I've got everything that I need for this project. Obviously it's too large a topic to actually be complete, but I think I can call it complete within the context of this project.

# Risks Identified / Plan to Mitigate
I didn't find time this week to run a proof-of-concept test on the cafe portion of my game design, so I still don't know whether that element might get cut. I think it's a good project even without that, but I'd really like to have it included. Since I'm starting to think about wish-list features now I do hope to get this tested in the coming week.

# Weekly Timesheet
Activity	Actual Hours Worked					Estimated
	Mon	Tues	Wed	Thu	Fri	Sat	Sun	TOTAL	Hours
				Remaining
Studying C#	1	1					2
Code Cleaning				3				3	0
Implement menus		2	1					3	0
Testing					1	1		2	0
				0
				0.00
				0.00
				0.00
				0.00
				0.00
Totals:	1	3	1	3	1	1		10