[7/30/23]		Project Status Report

# Snapshot of Project Activities
Activity	% Complete	Issues
Implement map saving	100.00%
Implement map loading	100.00%
Implement start screen	20.00%	Just getting started
Build better menus	90.00%	Some decisions to make

# Status Summary
The Ravening Toad / Kendall Hudson / The main thing I did this week was implement the full save system. I already had saving and loading for the player character, but now I can save and load maps as well. It's a full and complete feature as of now, capable of remembering where everything is including monster positions, current monster health, and which spaces have already been explored. Saving the data was a bit of work, mainly in terms of remembering where all the various pieces of data are held at runtime and exactly which data are required, but there weren't any big surprises. Loading, on the other hand, was a full blown adventure. Using the data to reconstruct the game state proved to be a challenge, but is fully resolved and running bug-free as of now. / I also made improvements to how menus work, in particular allowing the player to create multiple saves for multiple characters. Some decisions remain to be made about exactly how I want the menus to work, but that's primarily a stylistic concern. The functionality is already fully operational. / Lastly, I've begun work on a start screen from which players can select a save to load or create a new character and start a fresh game. This element is new and very incomplete, but coming along fine so far.

# Risks Identified / Plan to Mitigate
The project is mostly complete so there are few risks at this time. The biggest risk I can think of is that implementation of wish-list items may cause unexpected bugs with existing code. This risk is to be mitigated with continuous testing as features are added. I expect to be making small feature and content additions right up until the deadline, but with testing at every step and good version control so I can roll back if needed.

# Weekly Timesheet
Activity	Actual Hours Worked					Estimated
	Mon	Tues	Wed	Thu	Fri	Sat	Sun	TOTAL	Hours
				Remaining
Implement map saving		2	1					3
Implement map loading				3	2			5	0
Implement start screen					1	1	2	3
Build better menus					1	1	2	1
				0
				0.00
				0.00
				0.00
				0.00
				0.00
Totals:	0	2	1	3	2	2	2	12