[6/4/23]		Project Status Report

# Snapshot of Project Activities
Activity	% Complete	Issues
Researching libtcod for C++	100.00%	Time cost prohibitive
Seeking alternatives	90.00%	More experimentation required, anticipated completion by 6/7
Assessing libtcod for Python	100.00%	Looks good but not preferred
Assessing RogueSharp for C#	90.00%	Requires further review, anticipated completion by 6/5

# Status Summary
The Ravening Toad / Kendall Hudson / This week began with initial efforts to prepare for development utilizing libtcod for C++ as planned. However, it was discovered that support and documentation for libtcod is minimal and getting set up was far more difficult than anticipated. Continuing with this plan would risk the entire project being incomplete when the deadline arrived. / The first alternative I considered was the Python implementation of libtcod, which turned out to be very well supported and documented and completely feasible for my project. However, I'm less familiar with Python. / It was ultimately decided that if I'm going to build this project in a less familiar language then I should work in C#, the language I'd really like to be studying, if possible. While there is no direct C# implementation of libtcod, I found that a well supported and documented library called RogueSharp, which is inspired by libtcod, exists. / At this time RogueSharp is still under evaluation, but it is currently anticipated that development will pivot to utilize RogueSharp and the C# language to build this project.

# Risks Identified / Plan to Mitigate
At this time the biggest risk to the project is that the original tools do not appear feasible for high confidence completion of the design within available time. The need to correct this issue puts development behind schedule. / Several alternatives have been identified and are currently under evaluation, which includes both research and practical experimentation and testing. The selection process is anticipated to be completed early in the coming week, by Wednesday at the latest. / Lost time will have to be made up to realign with the planned schedule of development, but fortunately some safety room was built into the plan to begin with. While such issues early in development were not hoped for, the project is still predicted to be completed on schedule.

# Weekly Timesheet
Activity	Actual Hours Worked					Estimated
	Mon	Tues	Wed	Thu	Fri	Sat	Sun	TOTAL	Hours
				Remaining
Researching libtcod for C++		3	2					5	0
Seeking alternatives			1	1	1			3	1
Assessing libtcod for Python				2				2	0
Assessing RogueSharp for C#					1	1		2	1
				0.00
				0.00
				0.00
				0.00
				0.00
				0.00
Totals:	0.00	3	3	3	2	1	0.00	12	2