[6/18/23]		Project Status Report

# Snapshot of Project Activities
Activity	% Complete	Issues
Implement basic controls	100.00%	Next: additional controls
Implement map generation	80.00%	Good enough for now, but will need fleshing out later
Studying C#	50.00%	Anticipated to be ongoing throughout the project, % complete is a very rough estimate.
Studying RogueSharp	50.00%	This job represents basic, broad strokes comprehension and is anticipated to complete next week.

# Status Summary
The Ravening Toad / Kendall Hudson / Overall this has felt like a very successful week. Learning to use my chosen tools is proceeding at a comfortable pace, and the current development build seems quite stable. As of now the game has several interface tabs, most of which don't do anything yet, and between these tabs a map is displayed which the player can move around and explore. This map is procedurally generated each time the program is run and is only revealed on the screen as it is explored. The next steps are focused on adding functionality to the player entity and also adding other entities to interact with.

# Risks Identified / Plan to Mitigate
As of now there is no significant sense of risk, as I have overcome a lot of what I anticipated as major challenges: controlling the display and procedurally generating levels. However, no data is saved yet so the question of saving and loading the game state has not yet been addressed in any way. / Right now there is very little data to save, but with the addition of new functionality to the player entity as well as the presence of other entities I'll have something worth saving to a file and once that is in place I plan to build the foundations of the saving/loading system. Since the levels are built using a unique seed which results in an identical level each time, the current plan is to save that seed and any changes which occurred to the level after generation. When a dungeon is loaded, the same dungeon will be generated using the seed and then modified based on change data.

# Weekly Timesheet
Activity	Actual Hours Worked					Estimated
	Mon	Tues	Wed	Thu	Fri	Sat	Sun	TOTAL	Hours
				Remaining
Implement basic controls			2					2	0
				2	1	1	4	3
Studying C#		1					1	5
Studying RogueSharp			1					1	2
				0
				0.00
				0.00
				0.00
				0.00
				0.00
Totals:		1	3		2	1	1	8	10