[6/25/23]		Project Status Report

# Snapshot of Project Activities
Activity	% Complete	Issues
Implement console output	100.00%
Implement map generation	100.00%
Studying C#	70.00%	Anticipated to be ongoing throughout the project, % complete is a very rough estimate.
Studying RogueSharp	100.00%
Screencast	100.00%

# Status Summary
The Ravening Toad / Kendall Hudson / The project is still in early stages, but I think it's looking very good. Certain challenging aspects are nearly complete, most especially the procedural map generation. I think that might actually be in it's final state, within the scope of this class. I still need to add features and creatures to the rooms, but the rooms and corridors all work like I want them to. I anticipate the upcoming additions will actually be placed using code very similar to that which places the player entity on the map, so that should be no problem. / Console output was also a major aspect of work this week, with the result that the output windows situated around the map now actually contain useful data which updates as the game state changes. / I'm marking the study of RogueSharp as complete because I feel like I've got a good foundation there, though of course there's still plenty left to learn. This has been an exciting week of work, and I feel like the project is going very well!

# Risks Identified / Plan to Mitigate
One major concern I'm having is the question of how to really convey the setting and narrative of the game to the player in a meaningful way. While this is not actually a coding challenge and doesn't risk failure to meet the deadline, this is a vitally important question of design as failure to communicate is a failure of the project as a whole if this were a professional product. / I think this can be solved to a large degree with text output, which relates directly to the console output I've been developing this week. This type of game typically attracts an audience which interacts well with text. Also, as details are added to my map it is possible that some cosmetic aspects can be added as well. Currently, different text symbols code for different specific objects: '@' is the player, 'g' might be a goblin, and maybe 'H' is a door. Cosmetic modifications might include replacing some floor tile '.' with ',' to represent slime or splatter, which the console would describe as the player walks across them, and other similar odds and ends to convey the details of the setting.

# Weekly Timesheet
Activity	Actual Hours Worked					Estimated
	Mon	Tues	Wed	Thu	Fri	Sat	Sun	TOTAL	Hours
				Remaining
Studying C#	1	1					2	5
Implement map generation		1	2					3	0
Screencast				1				1	0
Studying RogueSharp					1	1		2	0
Implement Console Output					1	2		3	0
				0.00
				0.00
				0.00
				0.00
				0.00
Totals:	1	2	2	1	2	3		11	5