[7/16/23]		Project Status Report

# Snapshot of Project Activities
Activity	% Complete	Issues
Implement save/load	50.00%	Still needs map data
Implement menus	80.00%	Structure in place and functional, but features not well rounded
Studying C#	90.00%	Anticipated to be ongoing throughout the project, % complete is a very rough estimate.
GUI Redesign	100.00%

# Status Summary
The Ravening Toad / Kendall Hudson / A lot of time this week went into thinking about how I want a certain set of pieces to fit together. I had, without really realizing it, taken some elements of the design for granted without really thinking about how they fit together. For example, the main menu. Where should it go? How should it be displayed? How should it fit with other occasional use consoles like the item screen? None of this had been explicitly designed, so I had to patch that in to the plan. / Redesign went well, and I have a plan now that I feel very good about in terms of both expedience in implementation and an intuitive, ergonomic experience for the user. I have some extra space in the main console which I've repurposed for menu displays and summary output when no menu is actually open. / I've also partially implemented saving and loading of game state, in particular the data which defines the player character can now be saved and loaded at will. A new main menu system has been fully implemented with the save / load system fully integrated.

# Risks Identified / Plan to Mitigate
This project has a sort of “two games in one” element: when you finish exploring a dungeon space you're supposed to go to your cafe and cook all the monsters you killed into meals to make money. As of yet I have no implementation for the cafe portion of this game at all, and I have some worry about whether or not that aspect of the design may fall outside the scope of this class. / While my plan next week mostly revolves around fleshing out the GUI and save / load systems, I hope to take a little extra time to build the foundations of the cafe game into the current implementation as a basic 'proof-of-concept' so I can determine whether or not that aspect is feasible within the remaining time.

# Weekly Timesheet
Activity	Actual Hours Worked					Estimated
	Mon	Tues	Wed	Thu	Fri	Sat	Sun	TOTAL	Hours
				Remaining
Studying C#	1	1					2	2
Implement save / load				1	1			2	0
Implement menus					2	1		3	0
GUI Redesign		2	2					4	0
				0
				0.00
				0.00
				0.00
				0.00
				0.00
Totals:	1	3	2	1	3	1		11